# GM AI and Cybersecurity Ecosystem 
Project Update Report

### 1. Project Overview

This project aims to develop an AI-powered company locator dashboard using Streamlit. The dashboard will allow users to search for AI & cybersecurity companies, apply filters, and visualize their locations on an interactive map.

The goal is to provide valuable insights for policymakers, businesses, researchers, investors, and job seekers. The project currently relies on CSV-based data storage, with plans to integrate a database in the future.

### 2. Work Completed in Weeks 1 & 2

#### 2.1 Understanding Data City Platform

- Researched Data City and its capabilities.

- Studied available data sources and APIs to integrate relevant insights.

#### 2.2 Defining Users & Use Cases

| User Type | Needs / Use Cases |
| --- | --- |
| Policymakers | Identify industry trends, investment needs, and policy impacts. |
| Businesses | Find potential partners, investors, and market opportunities. |
| Researchers | Study AI & cybersecurity clusters, analyze trends, and predict growth. |
| Investors | Discover funding opportunities, track emerging startups. |
| Job Seekers | Identify companies hiring in the AI & cybersecurity sector. |

#### 2.3 Finalizing Data Sources

To provide comprehensive AI & cybersecurity insights, we have selected the following data sources:
✅ Companies House – Provides details on all registered UK companies, including financial filings and company status.
✅ Crunchbase – Funding data and startup insights.
✅ TechCrunch, Statista, Tech Manchester – Web scraping for tech industry trends.
✅ LinkedIn, Twitter – Social media data for company activity and hiring trends.

#### 2.4 Tech Stack Decision

- Backend: Python

- Frontend: Streamlit

- Data Processing: Pandas, Geopy, Folium

Initially, we planned to use Django (backend) and React (frontend). However, due to:
1️ Time constraints – Faster development is needed.
2️ Focus on AI & ML features rather than app structure.
3️ Scalability considerations – Can migrate to Django & React for a production-level application later.

#### 2.5 ETL Process & Data Handling

- ETL will be a separate script scheduled to run at night.

- This prevents slowdowns in the Streamlit app.

- Option to update data in real-time if needed in the future.

#### 2.6 MVP Development

✅ Built a basic prototype with:

- Company locator map for Greater Manchester

- Search bar with filtering options

✅ Data Extraction & Processing

- Extracted company data from Companies House API

- Used Geopy to fetch latitude & longitude for mapping

- Stored extracted data in CSV format (no database integration yet)

✅ Visualization

- Used Folium to plot companies on a map

- Displayed company details in interactive popups

Github link : https://github.com/Isha-2001/GM_Ecosystem

MVP OUTPUTS

#### 2.7 Layout design

Designed a basic dashboard layout for the ecosystem map.

### 3. Challenges & Optimization

| Challenge | Solution Implemented |
| --- | --- |
| Geopy is slow for geocoding | Exploring caching methods to reuse previous results. |
| API Rate Limits | Added time.sleep() to prevent throttling. |
| Large dataset slows processing | Planning to limit data size for local testing. |
| No database yet | Using CSV files for now, with plans to integrate PostgreSQL or Firebase. |

### 4. Next Steps

🔹 Improve Search & Filtering

- Implement advanced filters (e.g., company status, incorporation date).

🔹 Optimize Geolocation Processing

- Implement batch processing for latitude/longitude extraction.

- Store geocoding results to avoid redundant API calls.

🔹 Database Integration

- Transition from CSV-based storage to a database (SQL/NOSQL).

- Continue improving the MVP by refining the geospatial mapping and incorporating additional data sources.

- Optimise data extraction methods to enhance accuracy and completeness.

- Implement additional dashboard features to improve user experience and interactivity.

### 5. Conclusion

🚀 Key Milestones Achieved
✅ Data sources finalized
✅ ETL pipeline structured
✅ MVP with search & map visualization
✅ Optimized decision on tech stack

🔍 Challenges to Solve
⚡ Improve geolocation speed
⚡ Enhance search & filtering and add more features and analysis 
⚡ Plan future database integration

📌 Seeking Guidance On:

- Optimizing geolocation data handling.

- Transitioning from CSV to database integration.

Team Members: Jahleel A Durami & Ishmeet Kaur Arora

Current Project Phase: Week 2 of 7-week roadmap